CEM Development Priorities

Feedback to development team — prioritised build requirements

Date:  11 May 2026

Based on first-draft CRM review

How to read this document This document outlines CEM requirements (needed to manage the overall customer experience) as distinct build workstreams (from the loyalty program). Priority levels: P0 = must be live before loyalty launch • P1 = required within 90 days of launch • P2 = required within 6 months • P3 = longer-term roadmap The CEM cannot go live until all P0 items are confirmed complete and tested end-to-end.

CEM: Customer Experience Management Requirements

CEM is a separate and parallel build workstream to CRM. These items are are critical for managing customer experience at scale. Several represent significant gaps in Vivo’s current capability — particularly complaint management, which has no structured foundation today.

Section 2.1 — Complaint and case management (highest urgency in CEM)

| # | Priority | Item | Detail / acceptance criteria | Owner |
| --- | --- | --- | --- | --- |
| 31 | P1 — High | Case / ticket system for customer complaints | Every complaint must be assigned a unique case reference, an owner, a category, a status, and a resolution date. Currently complaints are untracked unless an associate manually logs a note. This is the single most critical CEM gap. Acceptance: a complaint can be raised in Emergent, assigned, categorised, updated, and closed. Every state change is timestamped. | Emergent |
| 32 | P1 — High | SLA definitions per complaint category | Each complaint category (product quality, sizing, delivery, returns, staff conduct) must have a defined target resolution time. Emergent must flag when a case exceeds its SLA. Acceptance: SLA thresholds configurable by the CX Team Lead without dev involvement, breach alerts visible in the Manager CRM. | Emergent + CX team |
| 33 | P1 — High | Escalation path logic in case management | Cases must have a defined escalation hierarchy: associate → CX Team Lead → Head of Retail & CX. Gold member complaints must auto-escalate to Head of CX if unresolved within the SLA window. Acceptance: escalation fires automatically at SLA breach, correct escalation path by tier confirmed in test. | Emergent |
| 34 | P1 — High | Closed-loop resolution — customer notification | When a case is resolved the customer must be notified automatically via their preferred channel. Currently there is no mechanism for this. Acceptance: resolve a test case, confirm customer notification fires with case reference and outcome summary. | Emergent |
| 35 | P2 — Medium | Complaint cases linked to customer record and product SKU | Cases must be linkable to a specific product SKU from Odoo so that merchandising can identify recurring quality issues at the product level. Acceptance: a case can be tagged to a specific SKU, SKU-level complaint frequency visible in reporting. | Emergent / Odoo integration |
| 36 | P2 — Medium | Repeat complaint rate surfaced in reporting | If the same customer raises the same category of complaint more than once, this must be flagged in the CX dashboard and on their customer card. Acceptance: flag visible on customer card within 24 hours of a second complaint in the same category. | Emergent |

Section 2.2 — Voice of customer and feedback

| # | Priority | Item | Detail / acceptance criteria | Owner |
| --- | --- | --- | --- | --- |
| 37 | P1 — High | Post-purchase feedback trigger (CSAT) | A short feedback request (1–2 questions maximum) sent via WhatsApp or SMS following every in-store and online purchase. Timing: 24–48 hours after purchase. Acceptance: trigger fires automatically from Emergent on purchase event, response is captured against the customer record, CSAT score aggregated in Manager CRM. | Emergent |
| 38 | P1 — High | CSAT score tracked by store, channel, and over time | CSAT must be visible at brand level, by individual store, and by online channel. Must trend over time. Acceptance: CSAT dashboard available to CX Team Lead and Head of CX, filterable by store and date range. | Emergent |
| 39 | P1 — High | Google Reviews added to social inbox | Currently pulling Instagram, X, WhatsApp, TikTok. Google Reviews are absent and are the highest-impact channel for physical retail reputation. Acceptance: Google Reviews feed live in social inbox, sentiment classified consistently with other channels. | Emergent / Google API |
| 40 | P2 — Medium | Response SLA tracking in social inbox | Average response time and % of comments / DMs responded to within 24 hours must be visible in the social inbox header. Acceptance: metrics calculate from first message receipt to first response, visible at channel level. | Emergent |
| 41 | P2 — Medium | Social inbox topic clustering | At 180+ posts the inbox is unmanageable without grouping. Comments and DMs must be auto-clustered by theme (sizing, delivery, quality, compliment, branch-specific). Acceptance: topic tags applied by AI on ingestion, filterable in the inbox view. | Emergent |
| 42 | P2 — Medium | Escalation flag in social inbox | Negative posts must be flaggable for manager review. Flagged posts must appear in the Manager CRM social tab and trigger a notification to the CX Team Lead. Acceptance: flag an item, confirm it appears in the manager view within 5 minutes. | Emergent |
| 43 | P3 — Later | Net Promoter Score on a regular cadence | A periodic NPS survey (quarterly recommended) sent to active customers via WhatsApp or email. Results must feed the Executive overview. Acceptance: survey configurable by CX team, results visible in Executive overview within 24 hours of close. | Emergent |

Section 2.3 — Channel consistency and service management

| # | Priority | Item | Detail / acceptance criteria | Owner |
| --- | --- | --- | --- | --- |
| 44 | P1 — High | Defined response time standards per channel in Emergent | WhatsApp DMs, Instagram DMs, X DMs, and phone contacts must each have a configured SLA target in Emergent. Breach alerts must be visible to the CX Team Lead. Acceptance: SLA by channel configurable without dev involvement, breach visible in manager view. | Emergent + CX team |
| 45 | P2 — Medium | First contact resolution rate in CX reporting | What share of complaints are resolved in a single interaction, without escalation or follow-up. Acceptance: metric calculated from case management data, visible in CX dashboard with 30-day trend. | Emergent |
| 46 | P2 — Medium | Average resolution time by complaint category | Mean time from case creation to case closure, broken out by category. Acceptance: metric visible in CX dashboard, filterable by store and category. | Emergent |
| 47 | P2 — Medium | Smart reorder list linked to Odoo inventory | The Operations smart reorder list nudges associates to contact customers about items — but there is no signal whether the item is in stock. Link to Odoo inventory data via the common database. Acceptance: in-stock / out-of-stock status visible on each reorder list item, updates within the Odoo sync cadence. | Emergent / Odoo integration |
| 48 | P3 — Later | Store footfall vs conversion in Operations daily brief | If POS entry or footfall counter data is available from Odoo, surface daily walk-in count and in-store conversion rate in the Operations daily brief. Acceptance: metric sourced from Odoo, visible by store. | Emergent / Odoo |

Summary — Priority overview

| Priority | Items | Workstream | Target | Gate |
| --- | --- | --- | --- | --- |
| P0 — Critical | 13 | CRM only | Before loyalty launch | Hard gate — no launch without all 13 |
| P1 — High | 20 | CRM + CEM | Within 90 days of launch | Programme quality degrades without these |
| P2 — Medium | 11 | CRM + CEM | Within 6 months | Enhances capability and reporting depth |
| P3 — Later | 4 | CEM | 12-month roadmap | Valuable but not operationally blocking |

The three things to resolve first

Before any other build work is scoped, the following three items must be addressed as they are foundational dependencies that block everything else:

- 1. Data pipeline end-to-end confirmed live.

- 2. Customer deduplication complete across Shopify and Odoo — a customer with spend across both channels must resolve to a single record before tier thresholds can be stress-tested or loyalty spend tracking can begin.

- 3. Tier assignment, purchase discount, and birthday voucher automation all tested end-to-end with real transaction data — not just with dummy records.

Acceptance sign-off process Each P0 item requires written confirmation from the Emergent development team that the feature is live, tested, and has passed the acceptance criteria stated above. Sign-off authority: Head of Retail & CX (Vivo) and a senior Emergent developer jointly. A joint walkthrough of all P0 items is required before any public launch date is agreed. No loyalty programme launch date will be confirmed until this walkthrough is complete.

End of document — Vivo CRM & CEM Development Priorities  •  May 2026  •  v1.0